ProCalc AI Measurement

Development Response & Scope Proposal

Table of Contents

| 1. Executive Summary ................................................................................. | 2 |
| --- | --- |
| 2. Our Understanding ................................................................................ | 2 |
| 3. Technical Approach ............................................................................... | 3 |
| 4. Phase 1 — New Build Ground Floor ..................................................... | 4 |
| 5. Phase 2 — Remaining Project Types ................................................. | 5 |
| 6. Combined Summary ................................................................................. | 7 |
| 7. What Inexperienced Developers Get Wrong .................................... | 8 |
| 8. Recommended Next Step ...................................................................... | 9 |
| 9. Closing .......................................................................................................... | 10 |

# 1. Executive Summary

We have reviewed the ProCalc AI Measurement brief and are responding with a scoped proposal for both phases.

Based on the current brief, the build is clear enough to provide a practical phased estimate. Phase 1 is estimated at 183–269 hours, which can fit within a 1–2 month delivery window depending on team size, access to the existing codebase, and review cadence. Phase 2 (Renovation, Extension, Multi-Storey, Basement, plus legend interpretation) is the larger build because it adds four additional project types and the more complex existing-vs-new reasoning that renovation requires.

Hour estimates below concentrate human time where it actually matters: prompt iteration on real plans, coordinate translation against ProCalc's overlay, UI integration in the existing codebase, and regression testing with messy plan sets.

# 2. Our Understanding

In short, the feature does five things in sequence:

- Splits uploaded PDF plans into page-numbered images using ProCalc's existing splitter.

- Sends those pages to a Claude-based agent that returns strict JSON with value, unit, source page and overlay coordinates for each nominated variable.

- Populates the ProCalc calculator fields and renders editable overlay objects on the plan.

- Forces the builder to sight every AI-populated field on the plan before Calculate/Save is unlocked.

- Stores every request, response and user correction so the customer success team can improve the prompt over time.

Existing Calculate/Save, report flow and manual measurement tools are unchanged. The AI layer is an optional path selected per job.

# 3. Technical Approach

Five foundational pieces are built once in Phase 1 and reused without rework in Phase 2:

- Ingestion. Plan ingestion pipeline wrapping ProCalc's existing splitter.

- Agent & prompts. Versioned, project-type-aware prompt store. Prompts are data, not code.

- Coordinate layer. Translates Claude coordinates into ProCalc's native overlay format, with explicit placeholder vs actual states.

- Approval state machine. Every AI field is a state machine, not a boolean. Calculate/Save reads from it.

- Audit & feedback store. Every request, response and correction is stored from day one. The admin page reads directly from this store.

# 4. Phase 1 — New Build Ground Floor

Phase 1 ships the full feature for one project type and builds the foundation that Phase 2 inherits.

## 4.1 Work Breakdown

| Workstream | What it covers | Hours |
| --- | --- | --- |
| Discovery & foundation | Codebase audit, existing splitter contract, calculator field key confirmation, project-type-aware scaffolding. | 12 – 18 |
| AI agent & prompt system | Claude agent service, strict JSON schema validation, retry and timeout handling, versioned prompt store, Ground Floor prompt iteration on real plan sets. | 45 – 65 |
| Coordinate translation layer | Claude coordinates to ProCalc overlay format, DPI and scale handling, placeholder vs actual coordinate states. | 20 – 30 |
| ProCalc UI integration | Measure with AI Assist entry point, manual-field mode during processing, calculator field population, editable overlay rendering, delete-and-remeasure flow. | 35 – 50 |
| Approval state machine | States, transitions, persistence, Calculate/Save hard-block, overlay-sight requirement enforcement. | 10 – 15 |
| Audit & cost tracking | Request and response storage, token usage logging, metering hooks for the premium-feature model. | 8 – 12 |
| Admin feedback page | Internal review UI showing AI overlay vs corrected overlay, original and corrected values, staff notes, export of corrected examples. | 15 – 22 |
| Error handling | Unsuitable plans, conflicting scales, multiple floor plans, partial results, total failure — each with a clear user message and a clean manual fallback. | 10 – 15 |
| Testing & QA | Real plan-set regression library, unit and integration tests, manual QA across edge cases. | 22 – 32 |
| Documentation & handover | Technical docs, prompt-update runbook, admin-page user guide. | 6 – 10 |

Phase 1 total: 183 – 269 hours.

Comfortably within a 1–2 month delivery window.

# 5. Phase 2 — Remaining Project Types

Phase 2 is the larger build by a clear margin. It covers four additional project types, the legend and general-notes interpretation that Phase 1 explicitly defers, and additional calculator variables. Each new project type carries its own prompt iteration cost on real plan sets, its own edge cases, and its own UI states. The Phase 1 foundation is reused — no rewrites — but the type-specific work is genuinely additive.

Renovation is the heaviest single workstream in either phase. The model has to distinguish what is being kept, demolished, modified and added, reading hatching conventions and reconciling existing-and-proposed plan pairs. This is qualitatively different from any Phase 1 work.

## 5.1 Work Breakdown

| Workstream | What it covers | Hours |
| --- | --- | --- |
| Renovation support | Existing-vs-new-vs-demolish reasoning, hatching conventions, plan-pair reconciliation, renovation m² and walls-added/opened length. The single largest workstream in the project. | 80 – 115 |
| Extension support | Existing-to-extension boundary detection, extension m² extraction, connection handling. | 45 – 65 |
| Multi-storey & first floor | Page-to-level mapping so the agent knows which floor it is reading, additional level handling, first floor m² as a distinct variable. | 45 – 65 |
| Basement support | Basement area extraction, site cut interaction, cross-reference to elevations and sections where required. | 30 – 45 |
| Legend & general-notes interpretation | Reading legends and general notes as supporting context, enforcing the brief's priority order across plan, elevations, schedule, notes, specifications. Applies across all four types. | 35 – 50 |
| Variable mapping extensions | Renovation m², Extension m², First floor m², Basement m², plus any further Phase 2 fields surfaced during type-specific work. | 12 – 18 |
| UI generalisation | Project-type-aware entry point and approval flow, type-specific UI states (e.g. distinguishing existing area from new area in renovation views). | 20 – 30 |
| Admin page maturation | Multi-type filtering, refined prompt iteration tooling, export formats driven by Phase 1 learnings. | 15 – 22 |
| Cross-type regression testing | Plan library expansion per project type. Four times the test surface of Phase 1, with per-type edge case coverage. | 45 – 65 |
| Documentation update | All-type prompt runbook, updated admin guide. | 8 – 12 |

Phase 2 total: 335 – 487 hours.

Roughly 1.8× Phase 1, reflecting four additional project types, the legend interpretation work, and a regression surface four times larger.

# 6. Combined Summary

| Phase | Coverage | Hours (low) | Hours (high) |
| --- | --- | --- | --- |
| Phase 1 | New Build Ground Floor — full feature with admin page and audit | 183 | 269 |
| Phase 2 | Renovation, Extension, Multi-Storey, Basement, Legend interpretation | 335 | 487 |
| Combined | Full feature across all in-scope project types | 518 | 756 |

Calendar timelines are intentionally not committed in this document. Calendar time depends on team size, parallelism and client review cadence, all of which are best agreed after the Architecture Design step in section 8.

# 7. What Inexperienced Developers Get Wrong

Honest answers, included because the brief asks. Each point below is a real failure mode on this class of project, and each is mitigated in the scope above.

- Treating AI output as ground truth. Inexperienced teams wire AI output straight into the calculator. The approval gate is the product, not a polish step. It must be a strict state machine that Calculate/Save reads from.

- Underestimating coordinate translation. Claude returns coordinates in image space. ProCalc's overlay has its own format, DPI assumptions and origin. Junior teams budget a day and lose two weeks. This is the single highest-risk module.

- Hardcoded prompts. Writing the prompt as a string literal turns every iteration into a deploy. Prompts must be versioned data from the first commit — this is also what makes Phase 2 work cheaper than it would otherwise be.

- Lost page identifiers. Without stable page identifiers and preserved page order, overlays cannot be placed back on the correct page after the AI returns. Unrecoverable without re-running the agent.

- Collapsing detection states. The brief defines three distinct outcomes per variable: detected with actual coordinates, detected with placeholder coordinates, not detected. Collapsing these into a single null state breaks the UX.

- Admin feedback page deferred. Pushed to the end of the project, the admin page launches with no comparison artifacts stored from the early jobs. The feedback loop has to be rebuilt retroactively. Ship it with v1.

- No retry, no timeout, no partial-result handling. AI calls time out, return malformed JSON, return partial results. Assuming the happy path leaves builders locked out of Calculate/Save with no recovery. Every failure mode in section 10 of the brief needs a defined message and fallback.

- Coupling Phase 1 to Ground Floor. If the agent, prompt loader, variable mapping and UI all assume 'this is Ground Floor', Phase 2 becomes a partial rewrite. Project type must be a first-class parameter everywhere from day one.

# 8. Recommended Next Step — Architecture Design Document

Before any code is written, we recommend producing a System Architecture Design Document as the next deliverable. It contains:

- End-to-end data flow diagram covering job creation through report send.

- Component diagram with the five foundational pieces from section 3 and their boundaries.

- Sequence diagram for the AI processing path, including retries and audit writes.

- State machine diagram for the approval gate.

- Coordinate translation specification with worked examples.

- Concrete data model based on section 12 of the brief.

- Admin feedback page wireframes for customer success sign-off.

- Error-handling matrix mapping each failure mode to a user message and fallback.

- Prompt versioning and rollout strategy.

This document becomes the contract between the development team and the ProCalc product owner. It is the single best protection against the failure modes in section 7.

# 9. Closing

- Phase 1: 183 – 269 hours, within a 1–2 month window.

- Phase 2: 335 – 487 hours, building on the Phase 1 foundation.

- Combined: 518 – 756 hours across both phases.

- Section 7 covers the failure modes that consume budget on this class of project. The scope above mitigates each.

- Next step: Architecture Design Document